13-

Initial Project Planning Template

| Date | 15 March 2026 |
| --- | --- |
| Team ID | xxxxxx |
| Project Name | xxxxxx |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create a product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User authentication | USN-1 | As a user, I can register for the application by entering my email, and password, and confirming my password. | 2 | High | all | 15-mar-26 | 29-mar-26 |
| Sprint-1 | Data input UI | USN-2 | As a user, I will receive a confirmation email once I have registered for the application | 1 | High | all | 15-mar-26 | 29-mar-26 |
| Sprint-2 | ML reccommendation | USN-3 | As a user, I can register for the application through Facebook | 2 | Low | all | 15-mar-26 | 29-mar-26 |
| Sprint-1 | Analytics& Resorts | USN-4 | As a user, I can register for the application through Gmail | 2 | Medium | all | 30-mar-26 | 13-apr-26 |
| Sprint-1 | Login | USN-5 | As a user, I can log into the application by entering email & password | 1 | High | all | 14-apr-26 | 13-apr-26 |