Communication

| Date | 4 july 2026 |
| --- | --- |
| Team ID | XXXXXX |
| Project Name | Opti crop-Smart Agricultural Production Optimization Engine” |
| Maximum Marks | 1 Mark |

Communication Plan:

Effective communication is essential for a successful project demonstration. This document outlines the communication strategy used within the team and with stakeholders throughout the project lifecycle, including how updates, issues, and feedback were managed.

| S.No | Communication Type | Frequency | Channel / Tool | Participants | Purpose |
| --- | --- | --- | --- | --- | --- |
| 1 | Team Standup | Daily | WhatsApp / Discord | All Team Members | Share daily progress on tasks, outline what to work on next, and identify immediate blockers. |
| 2 | Progress Update | Weekly | Zoom / Google Meet | All Team Members | Review weekly milestone progress against project Epics (EDA, Pre-processing, Model building). |
| 3 | Issue / Bug Discussion | As Needed | GitHub Issues / Slack | All Team Members | Troubleshoot unexpected code errors, library version conflicts, or data processing bugs. |
| 4 | Stakeholder Review | Bi-Weekly | SkillWallet Portal / Email | All Team Members | Present completed project phases, gather feedback, and ensure alignment with requirements. |
| 5 | Final Demo Rehearsal | Once | Google Meet | All Team Members | Practice the final application walkthrough, test presentation flow, and verify the live Flask app deployment. |
| 6 |  |  |  |  |  |

Communication Challenges & Resolutions:

| S.No | Challenge Faced | Resolution / Action Taken |
| --- | --- | --- |
| 1 | Misaligned Schedule & Timelines: Team members had conflicting schedules, making it difficult to coordinate long meetings for tasks like exploratory data analysis (EDA) | Asynchronous Updates: Shifted to text-based daily standups on Discord and utilized shared Google Colab/Jupyter Notebooks so members could contribute at different times. |
| 2 | Merge Conflicts & Code Overwrites: Multiple members working on the Flask application and ML scripts simultaneously caused code integration issues. | Git Branching Strategy: Implemented a strict GitHub workflow where team members worked on feature-specific branches and conducted peer reviews before merging into the main branch. |
| 3 | Delayed Feedback from Stakeholders: Waiting for bi-weekly reviews left the team uncertain about whether the data pre-processing strategy met expectations. | Proactive Milestone Logging: Used the SkillWallet platform actively to log interim progress updates and tag mentors for quick, micro-feedback on critical architectural decisions. |